Practicum 7-Week Task Plan (Chapter-wise, with AI Feature Integration)

Week 1 : Introduction & Organizational Overview

Finalize project topic and tech stack

Record company and organizational details

Set up GitHub repo and dev environment

Write background and objectives

Week 2 : Requirement Engineering

Gather requirements from stakeholders

Write functional and non-functional requirements

Write use cases (incl. AI feature)

Week 3 : Analysis Modelling

Draw Activity Diagrams

Draw Swim Lane Diagrams

Draw Sequence Diagrams

Create CRC Cards

Draw Class Diagram

Week 4 : Project Management & Planning

Identify and analyze risks

Prepare RMMM (Risk Mitigation, Monitoring and Management) Plan

Calculate Function Point Estimation and TDI

Create project schedule (Gantt chart)

Week 5 : Designing

Draw DFD (Level 0, 1, 2)

Draw ERD Diagram

Design database

Design interface/UI pages

Week 6 : Development & Testing

Build core backend and frontend

Integrate the AI feature

Write and run test cases

Fix bugs found during testing

Week 7 : Ethics, Sustainability & Conclusion

Write ethics and data privacy section

Write sustainability section

Finalize report and conclusion

Prepare and rehearse demo